TijaraFlow

Client Onboarding Procedures

Go-live playbook, from sign-up to launch

Version 1.0

2026 Edition · Customer Success & Support

# Table of Contents

# 1. Purpose and scope

This document describes the standard procedure for onboarding a new TijaraFlow client, from sign-up to go-live and follow-up. It is intended for Customer Success and Support teams and provides reusable checklists and templates.

## 1.1 Onboarding objective

Bring the client to “value” as fast as possible: a connected store, synchronized data and independent use of the essential modules.

## 1.2 Definition of an “activated” client

- At least one store connected and synchronized.

- Products and orders visible in the dashboard.

- Notification e-mail configured.

- At least one onboarding session completed.

# 2. Roles and responsibilities

| Role | Responsibility |
| --- | --- |
| Customer Success (CSM) | Drives onboarding, runs kickoff and training, tracks milestones. |
| Client champion | Main client contact, validates business steps. |
| Client technical contact | Configures the store (webhook, API key) if needed. |
| Support | Takes over after go-live for routine requests. |

## 2.1 RACI matrix (summary)

| Activity | CSM | Client | Support |
| --- | --- | --- | --- |
| Kickoff | R | C | I |
| Account creation | C | R | I |
| Store connection | C | R | I |
| Data validation | R | C | I |
| Training | R | C | I |
| Go-live | R | C | I |
| Post-go-live follow-up | R | C | C |
| Routine support | I | C | R |

R = Responsible, C = Consulted/Contributor, I = Informed.

# 3. Phases overview

Onboarding runs in seven phases. Duration varies by client profile (see chapter 11).

| Phase | Purpose | Exit milestone |
| --- | --- | --- |
| 1. Kickoff | Frame the project and gather information | Needs and schedule agreed |
| 2. Account setup | Create the account and configure settings | Account ready |
| 3. Store connection | Connect the store and start syncing | First sync successful |
| 4. Data validation | Verify products, orders, stock | Data is accurate |
| 5. Training | Hands-on with the modules | Participant is independent |
| 6. Go-live | Enable automations and go to production | In production |
| 7. Follow-up | Check-ins at Day +7 and +30 | Client activated and satisfied |

# 4. Phase 1 — Kickoff

Kickoff meeting (30–45 min) to frame onboarding and gather the needed information.

## 4.1 Sample agenda

- Introduce stakeholders and roles.

- Client objectives and success criteria.

- Gather information (questionnaire, see Appendix A).

- Plan selection and phase schedule.

- Next steps and responsibilities.

## 4.2 Information to collect

- Store platform(s): WooCommerce, Shopify, other.

- Product volume and monthly orders.

- Technical contact for configuration.

- Priority expectations (sync, invoicing, forecasts, etc.).

# 5. Phase 2 — Account setup

- The client creates their account and signs in.

- Select the plan suited to the volume (see per-plan limits).

- Set the notification e-mail (Settings → Notifications).

- Walk through the “Get started” page and its checklist.

Plan selection Starter suits exploration; Pro unlocks automations; Business is required for multi-store and the API. Align the plan with the needs identified at kickoff.

# 6. Phase 3 — Store connection

Key technical step. Can be performed by the client technical contact, supported by the CSM.

- Generate an API key (Settings → API keys) and copy it.

- Get the webhook URL (Integrations module).

- In the store, create the webhook with this URL and enable the required events.

- Optional: set a signature secret and enter it on the TijaraFlow side.

- Trigger a first synchronization (e.g., save a product).

## 6.1 Technical checklist

| Check | OK? |
| --- | --- |
| API key created and copied | ☐ |
| Webhook configured in the store | ☐ |
| Required events enabled | ☐ |
| First sync visible in the log | ☐ |
| HMAC signature configured (optional) | ☐ |

# 7. Phase 4 — Data validation

- Verify products come through (count consistent with the store).

- Verify a test order syncs and decrements stock.

- Check stock quantities and alert thresholds.

- Review the synchronization log: no blocking error status.

If there is a discrepancy Refer to chapter 13 (common blockers) before escalating. Most discrepancies come from a wrong API key or events not enabled on the store side.

# 8. Phase 5 — Training

Deliver the hands-on session (“Discovery” track, half-day) from the Client Training Guide. Adapt to the profile: add the “Mastery” track for power users, “Advanced / Admin” for technical teams.

- Verify learning with the end-of-session quiz.

- Hand over the user manual and the daily checklists.

# 9. Phase 6 — Go-live

- Enable the relevant automations (auto-invoicing, stock alerts) per the plan.

- Confirm the notification e-mail is correct.

- Communicate go-live to the client (e-mail template in Appendix C).

- Monitor the first 48 hours (sync log, e-mails).

# 10. Phase 7 — Follow-up

| Timing | Action |
| --- | --- |
| Day +7 | 30-min check-in: real usage, questions, adjustments. |
| Day +30 | Review: usage metrics, satisfaction, opportunities (upgrade). |

At the end of follow-up, the client is considered “activated” and transitions to routine support (handover, chapter 14).

# 11. Schedule templates by profile

| Profile | Duration | Support level |
| --- | --- | --- |
| Self-serve | 1–2 days | E-mail onboarding + checklists; assistance on demand. |
| Assisted (SMB) | 1–2 weeks | Kickoff + Discovery training + Day +7/+30 follow-up. |
| Advanced (IT team / multi-store) | 2–4 weeks | Add the Advanced/Admin track and integration/API support. |

# 12. Communication templates

## 12.1 Welcome e-mail

Subject: Welcome to TijaraFlow — let’s start your onboarding. Body: thanks, reminder of next steps (kickoff), link to the manual, CSM contact details.

## 12.2 Kickoff agenda

Sent before the meeting: objectives, information to prepare (platform, volumes, technical contact), duration.

## 12.3 Go-live confirmation

Subject: Your TijaraFlow workspace is live. Body: configuration summary, enabled automations, support contacts, follow-up dates.

## 12.4 Follow-up e-mail (Day +30)

Subject: Your first month with TijaraFlow. Body: usage summary, tips, plan-upgrade suggestion if relevant.

# 13. Common blockers and resolutions

### Products do not come through after connecting

Check that the API key in the webhook URL matches the account, that events are enabled on the store side, and review the synchronization log.

### The client cannot reach the first sync

Redo the webhook configuration step by step (chapter 6); test by saving a product in the store.

### The client has exceeded plan limits

Check the usage meters (Billing); recommend the appropriate plan.

### Automated e-mails do not arrive

Check the notification e-mail and spam; confirm the plan includes automations.

# 14. Handover to support

At the end of follow-up (Day +30), the CSM hands the account over to support: configuration summary, plan, contacts, watch points. Routine requests are then handled per the support SOPs.

- “Activated” status confirmed.

- Configuration documented (store, automations).

- History of exchanges and any open items.

# 15. Onboarding metrics (KPIs)

| Metric | Target |
| --- | --- |
| Time to first sync | < 3 business days |
| Time to activation | < 2 weeks (assisted profile) |
| Discovery training completed | 100% of assisted clients |
| Post-onboarding satisfaction | ≥ 8/10 |

These targets are indicative and should be adjusted to your organization.

# 16. Appendix A — Kickoff questionnaire

- Company name and industry: ____________________

- Store platform(s): ☐ WooCommerce ☐ Shopify ☐ Other: ______

- Number of products: ______   Orders / month: ______

- Technical contact (name, e-mail): ____________________

- Priority objectives: ____________________

- Considered plan: ☐ Starter ☐ Pro ☐ Business

- Desired go-live date: ____________________

# 17. Appendix B — Master onboarding checklist

| Step | Owner | OK? |
| --- | --- | --- |
| Kickoff held | CSM | ☐ |
| Questionnaire completed | Client | ☐ |
| Account created and plan chosen | Client | ☐ |
| Notification e-mail set | Client | ☐ |
| API key created | Client | ☐ |
| Webhook configured | Client/Tech | ☐ |
| First sync successful | CSM | ☐ |
| Data validated | CSM | ☐ |
| Discovery training delivered | CSM | ☐ |
| Automations enabled (if eligible) | CSM | ☐ |
| Go-live confirmed | CSM | ☐ |
| Day +7 follow-up done | CSM | ☐ |
| Day +30 follow-up done | CSM | ☐ |
| Support handover | CSM | ☐ |

# 18. Appendix C — Go-live checklist

- Store connected and synchronized (log without errors).

- Stock and products accurate.

- Notification e-mail confirmed.

- Automations enabled per the plan.

- Client trained (Discovery track at minimum).

- Go-live confirmation e-mail sent.

- 48-hour monitoring planned.